Statement of Work (SOW) for Cinema 4D Plugin Enhancement

Project Title:

Cinema 4D Plugin Enhancement for Batch Rendering

Overview

The project involves enhancing the existing Cinema 4D plugin to support batch rendering by adding all possible render combinations to the built-in Cinema 4D render queue. This enhancement will allow multiple Cinema 4D projects or configurations to be rendered in one go without manual intervention.

For example, if two Cinema 4D files contain the same models with different “finishes”, this feature would allow both to be added to the render queue. All projects could then be rendered in a single operation, removing the need for manual intervention between “finishes”.

Objectives

- Batch Render Integration: Add a feature that automatically queues all possible render combinations into Cinema 4D's native render queue.

- Maintain Original Functionality: Ensure that all current features of the plugin remain functional and unaffected by the enhancement.

- Ease of Use: The new feature should be intuitive and seamlessly integrated into the existing plugin interface.

- Optional Enhancement: Using multi-threading, address the issue where Cinema 4D becomes unresponsive during rendering. This enhancement would only be implemented if deemed necessary for the functionality and usability of the plugin.

Scope of Work

- Feature Development:

  - Implement functionality to calculate all possible render combinations based on the current configurations (e.g., variables, constants, cameras).

  - Add an option to queue these combinations into the Cinema 4D render queue using its native APIs.

- User Interface (UI) Update:

  - Add a button labeled "Add to Render Queue" to the existing UI, which triggers the new functionality.

  - Ensure the button is placed logically within the current UI (e.g., under the "Render" tab).

- Render Queue Integration:

  - Utilize Cinema 4D's built-in render queue to add each combination as a separate job.

  - Include support for saving configurations such as output file names, directories, and rendering settings for each queued job.

- Error Handling and Validation:

  - Validate that the output directory is properly set and writable before adding items to the render queue.

  - Display user-friendly error messages for any issues encountered during the process (e.g., missing configuration data, invalid directory paths).

- Performance Optimization:

  - Optimize the queuing process to handle large numbers of combinations efficiently.

  - If multi-threading is implemented, ensure it improves responsiveness without introducing significant complexity or errors.

  - Ensure that the plugin does not slow down significantly when adding multiple items to the queue.

- Backward Compatibility:

  - Retain all existing functionality, including manual rendering, file naming structure, CSV generation, and randomization.

Deliverables

- Updated plugin script with the new feature for batch rendering via the render queue. Brandner will own all commercial and noncommercial rights to finished plugin.

- Documentation, including:

  - Instructions for using the updated plugin.

  - Description of the new functionality and UI changes.

- Test plan and results demonstrating the functionality of the new feature and the stability of existing features.

Technical Requirements

- Programming Language: Python (compatible with Cinema 4D’s Python API).

- Cinema 4D Version: The plugin must be compatible with Cinema 4D 2025 or later.

- Output Formats: Ensure compatibility with Cinema 4D's supported output formats, including PNG and others as defined in the active render settings.

Acceptance Criteria

- Feature Functionality:

  - The "Add to Render Queue" button correctly calculates all combinations and adds them to the render queue.

  - Each combination is rendered with the correct settings, including file name and directory.

- UI Integration:

  - The new button is added to the appropriate section of the plugin UI and functions as intended.

  - The UI remains user-friendly and intuitive.

- Performance:

  - The queuing process completes efficiently, even for a large number of combinations.

  - The plugin operates without crashes or significant slowdowns.

- Backward Compatibility:

  - All pre-existing functionality works as expected, with no regressions introduced.

Timeline

- Development: TBD

- Testing and Debugging: TBD

- Delivery: TBD

Payment Terms

Upon Completion

Notes

- The developer will have access to the current plugin code for modification.

- Brandner will provide a sample file to run tests on upon request.